## Slide 1: Travel Arrangement and Appointment System
Arianne Bianca Papna
Erika Hidalgo
Roxanne Therese Luangco

## Slide 2: Background of the Client
JMGTCC is a Philippine-based travel bureau engaged in international and local ticketing, hotel reservation, worldwide tour packages, domestic island tours, corporate travel plans, and customized travel arrangements. JMGTCC specializes in adventure and off-the-beaten path tourism and travel activities.
Client
Ms. Katherine Mayo JMGTCC General Manager

## Slide 3: Project Overview
JMGTCC Travel Arrangement & Appointment System is a web application that caters JMGTCC Client's travel inquiries and appointments.
The application is accessible outside the internal network of JMGTCC for the company's clients and prospect clients.

## Slide 4: Project Objectives
Short-Term Objectives
To improve the features or modules of the existing JMGTCC Booking & Reservation System
To add new features or modules to the existing system
To incorporate adequate security checklist and validations to system
Long-Term Objectives
To automate the company's manual Appointment processing for Visa Assistance
To consolidate all the JMGTCC Clients' travel inquiries and travel arrangements to a single system

## Slide 5: Iteration 1
Arianne Bianca Papna
Updated Database design
Generated Models/CRUD for Appointment
Installed Date Picker for Appointment Form
Erika Hidalgo
Installed Advanced Yii 2.0 Template
Updated User Module
Generated Models/CRUD for Roles, User, Staff
Roxanne Therese Luangco
Generated Models/CRUD for Contact Number, Accommodation, Tour Deals, Hotels, Airlines, Travel Arrangement
Initially updated Travel Arrangement Form
Deliverable

## Slide 6: Iteration 2
Arianne Bianca Papna
Updated Models/CRUD for Appointment, Generated Appointment Code
Fixed Email UI for Appointment Reference
Erika Hidalgo
Fixed User restrictions
Updated Maintenance Modules
Roxanne Therese Luangco
Updated Travel / Tour Arrangement
Fixed Email UI for Arrangement Requests
Deliverable

## Slide 7: Member Contributions

## Slide 8: Member Contributions

## Slide 9: Arianne Papna
Modules:
Visa Appointment Module
Others:
Database Design
System UI Design
Extension / Widget installation

## Slide 10: Erika Hidalgo
Modules:
Maintenance Modules
Others:
Email Configuration
User Management
Tech Support

## Slide 11: Roxanne Luangco
Modules:
Travel Arrangement Module
Others:
Project Documentation
Error / Bug Handling

## Slide 12: Recent Commits

## Slide 13: Commit Difference
Arianne Papna

## Slide 14: Commit Difference
Erika Hidalgo

## Slide 15: Commit Difference
Roxanne Luangco

## Slide 16: Current Status of the Project
95% Complete
Remaining Tasks
- Sending to various emails (if funded)
Client Feedback
- The client was happy with the system and JMGTCC is planning to deploy it and merge it with their current website.

## Slide 17: Next Steps to Accomplish
Final Presentation schedule
- April 14, 2015 (Tuesday)
Future plan for the project (If any)
- Licensed tech. support system
- Incorporate major Security measures

## Slide 18: Demo